| Contract No. | Location and Task | | 2014 | | 2015 | | 2016 | | 2017 | | 2018 | | 2019 | | 2020 | |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Service Contract | Collect & outgrow seed, propagate plants to provide to contractor for contract #1 (woody riparian, oak woodland, wetland establishment) | |  | |  | |  | |  | |  | |  | |  | |
|  | Arkelian Offsite Mitigation Parcel | | | | | | | | | | | | | | | |
| CCO | North Coast semaphore grass rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| CCO | Wetland rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
|  | Benbow Offsite Mitigation Parcels | | | | | | | | | | | | | | | |
| CCO | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| 1 | Wetland establishment | |  | |  | |  | |  | |  | |  | |  | |
| 2,3,4,5,6 | Wetland rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| CCO/1 | Riparian rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| DO | Other waters rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
|  | Brooke Offsite Mitigation Parcels | | | | | | | | | | | | | | | |
| 1 | Other waters rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| 1 | Riparian establishment | |  | |  | |  | |  | |  | |  | |  | |
| CCO/1 | Riparian rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| 1 | Oak Woodland Establishment | |  | |  | |  | |  | |  | |  | |  | |
|  | Ford Offsite Mitigation Parcels | | | | | | | | | | | | | | | |
| CCO | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| 1 | Wetland establishment | |  | |  | |  | |  | |  | |  | |  | |
| 2,3,4,5,6 | Wetland rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| 1 | Riparian establishment | |  | |  | |  | |  | |  | |  | |  | |
| CCO/1 | Riparian rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| DO | Other waters rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
|  | Frost Offsite Mitigation Parcel | | | | | | | | | | | | | | | |
| CCO | North Coast semaphore grass rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| CCO | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| 2,3,4,5,6 | Wetland rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| DO | Other waters rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
|  | Huff Offsite Mitigation Parcel | | | | | | | | | | | | | | | |
| CCO | Wetland preservation | |  | |  | |  | |  | |  | |  | |  | |
| CCO | Other waters preservation | |  | |  | |  | |  | |  | |  | |  | |
|  | Huffman Offsite Mitigation Parcel | | | | | | | | | | | | | | | |
| CCO | North Coast semaphore grass establishment | |  | |  | |  | |  | |  | |  | |  | |
|  | Goss/MGC Plasma North and Middle Offsite Mitigation Parcels | | | | | | | | | | | | | | | |
| CCO | North Coast semaphore grass rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| CCO | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| DO | Wetland establishment | |  | |  | |  | |  | |  | |  | |  | |
| 2,3,4,5,6 | Wetland rehabilitation | |  | |  | |  | |  | |  | |  | |  | |
| Contract No. | | Location and Task | | 2014 | | 2015 | | 2016 | | 2017 | | 2018 | | 2019 | 2020 |
|  | | Lusher Offsite Mitigation Parcels | | | | | | | | | | | | | |
| CCO | | North Coast semaphore grass rehabilitation | |  | |  | |  | |  | |  | |  |  |
| CCO | | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 1 | | Wetland establishment | |  | |  | |  | |  | |  | |  |  |
| 2,3,4,5,6 | | Wetland rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 1 | | Riparian establishment | |  | |  | |  | |  | |  | |  |  |
| CCO/1 | | Riparian rehabilitation | |  | |  | |  | |  | |  | |  |  |
| DO | | Other waters rehabilitation | |  | |  | |  | |  | |  | |  |  |
|  | | Nance Offsite Mitigation Parcel | | | | | | | | | | | | | |
| CCO | | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 2,3,4,5,6 | | Wetland rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 1 | | Riparian establishment | |  | |  | |  | |  | |  | |  |  |
| CCO/1 | | Riparian rehabilitation | |  | |  | |  | |  | |  | |  |  |
| DO | | Other waters rehabilitation | |  | |  | |  | |  | |  | |  |  |
|  | | Niesen Offsite Mitigation Parcel | | | | | | | | | | | | | |
| CCO | | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 2,3,4,5,6 | | Wetland establishment | |  | |  | |  | |  | |  | |  |  |
| 2,3,4,5,6 | | Wetland rehabilitation | |  | |  | |  | |  | |  | |  |  |
|  | | Taylor Offsite Mitigation Parcels | | | | | | | | | | | | | |
| CCO | | Oak woodland preservation | |  | |  | |  | |  | |  | |  |  |
| CCO | | Oak woodland grassland preservation | |  | |  | |  | |  | |  | |  |  |
|  | | Watson Offsite Mitigation Parcels | | | | | | | | | | | | | |
| CCO | | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 1 | | Wetland establishment | |  | |  | |  | |  | |  | |  |  |
| 2,3,4,5,6 | | Wetland rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 1 | | Oak woodland establishment | |  | |  | |  | |  | |  | |  |  |
|  | | Wildlands Offsite Mitigation Parcels | | | | | | | | | | | | | |
| CCO | | Baker’s meadowfoam rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 1 | | Wetland establishment | |  | |  | |  | |  | |  | |  |  |
| 2,3,4,5,6 | | Wetland rehabilitation | |  | |  | |  | |  | |  | |  |  |
| 1 | | Riparian establishment | |  | |  | |  | |  | |  | |  |  |
| CCO/1 | | Riparian rehabilitation | |  | |  | |  | |  | |  | |  |  |
| DO | | Other waters rehabilitation | |  | |  | |  | |  | |  | |  |  |

LEGEND

Contract No. = Service Contract, Mitigation Contract No. = 1, 2, 3, 4, 5, 6, DO (Director's Order/Emergency Limited Bid) and/or CCO (Willits Bypass contract change order)

|  |  |  |
| --- | --- | --- |
|  | Seed and Plant Propagation, Site Preparation and Planting | Performance Monitoring = 5 to 10 years |